Demonstration of Proposed Features

| Date | 02 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-9960 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 1 Mark |

Demonstration of Proposed Features:

This document captures all the features proposed during the planning and development of the OptiCrop – Smart Agricultural Production Optimization Engine and tracks whether each feature was successfully implemented and demonstrated. It serves as evidence of the successful completion and functionality of the project and highlights the team's ability to deliver an intelligent crop recommendation system using Machine Learning and Web Technologies.

| S.No | Feature Name | Description | Status (Implemented / Partial / Pending) | Demonstrate d (Yes / No) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Crop Recommendation Prediction | Predicts suitable crops based on N, P, K, temperature, humidity, pH, and rainfall values. | Implemented | Yes | Model generates crop recommendations successfully. |
| 2 | Data Analysis and Visualization | Performs univariate, bivariate, and multivariate analysis on agricultural data. | Implemented | Yes | Graphs and charts generated successfully. |
| 3 | Machine Learning Model Training | Trains Logistic Regression and K-Means models for crop prediction. | Implemented | Yes | Models trained with good accuracy. |
| 4 | Interactive Web Interface | Provides Home, About, and FindYourCrop pages for user interaction. | Implemented | Yes | User-friendly interface developed using HTML and Flask. |
| 5 | Backend Integration | Connects the Flask application with the trained machine learning model. | Implemented | Yes | Prediction requests are processed successfully. |
| 6 | Season-Based Crop Analysis | Provides recommendations based on seasonal environmental conditions. | Partial | No | Enhancement can be added in future versions. |

Feature Implementation Summary:

| Total Features Proposed | 6 |
| --- | --- |
| Total Features Implemented | 5 |
| Total Features Demonstrated | 5 |
| Overall Implementation Rate (%) | 83.33% |