Initial Project Planning Template

| Date | 29 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-9960 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Product Backlog and Sprint Planning

This document presents the product backlog and sprint schedule for the AI-ML OptiCrop Smart Agriculture Crop Recommendation System.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I will collect soil and crop datasets for training the machine learning model. | 3 | High | POTHAPI LAKSHMI DEVI | 01-07-2026 | 05-07-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I will clean and preprocess the dataset by removing missing values and preparing features. | 3 | High | PANDEETI PEDDA OBULAMMA | 06-07-2026 | 10-07-2026 |
| Sprint-2 | Model Building | USN-3 | As a developer, I will train the machine learning model to recommend suitable crops based on soil parameters. | 5 | High | POTHAPI LAKSHMI DEVI | 11-07-2026 | 16-07-2026 |
| Sprint-2 | Model Evaluation | USN-4 | As a developer, I will evaluate the model accuracy and select the best-performing algorithm. | 3 | Medium | PANDEETI PEDDA OBULAMMA | 17-07-2026 | 20-07-2026 |
| Sprint-3 | Application Development | USN-5 | As a farmer, I can enter soil parameters and receive crop recommendations through the web application. | 5 | High | POTHAPI LAKSHMI DEVI | 21-07-2026 | 27-07-2026 |
| Sprint-3 | Result Display | USN-6 | As a farmer, I can view recommended crops and prediction results in a simple dashboard. | 2 | Medium | PANDEETI PEDDA OBULAMMA | 28-07-2026 | 31-07-2026 |
| Sprint-4 | Testing & Deployment | USN-7 | As a developer, I will test and deploy the application to ensure reliable recommendations. | 3 | High | POTHAPI LAKSHMI DEVI | 01-08-2026 | 05-08-2026 |